| ESO - EUROPEAN SOUTHERN OBSERVATORY | EUROPEAN SOUTHERN OBSERVATORY Organisation Européenne pour des Recherches Astronomiques dans l'Hémisphère Austral Europäische Organisation für astronomische Forschung in der südlichen Hemisphäre |
| --- | --- |

DFS Software

NGAS Acceptance Test Plan

& Hands-On Tutorial

VLT-PLA-19400-3100

Issue 1

2003-07-22

17 pages

DRAFT – FOR INTERNAL USE ONLY

Prepared:	J. Knudstrup			2003-07-22

Name				Date				Signature

Approved:	M. Peron

Name				Date				Signature

Released:	P. Quinn

Name				Date				Signature

CHANGE RECORD

| Issue | Date | Affected Paragraphs(s) | Reason/Initiation/Remarks |
| --- | --- | --- | --- |
| 1.0 | 2003-07-18 | All | First draft |

TABLE OF CONTENTS

1.	PURPOSE & SCOPE	4

1.1	List of Abbreviations/Acronyms	4

2.	AccePTANCE TESTS	6

2.1	Test Suite: NGAS WEB Interfaces	6

2.2	Test Suite: NGAS Documentation	7

2.3	Test Suite: NGAS User Accounts (“ngasmgr” and “ngas”)	8

2.4	Test Suite: NG/AMS Server (“ngamsServer”)	10

2.5	Test Suite (LS/PAR ONLY): NG/AMS Ingest (“ngamsIngest”)	12

2.6	Test Suite: Email Notification	13

2.7	Test Suite: Preparation of Mondo Rescue CD	13

2.8	Test Suite: Configuring of Buffering Unit as Archiving Unit (NBU->NAU)	14

2.9	Test Suite: Data Consistency Checking	15

2.10	Test Suite: Disk Preparation	16

2.11	Test Suite: Data Files/Disk Cloning	16

2.12	Test Suite: Data Files/Disk Registration	16

2.13	Test Suite: Data Files/Disk Removal	16

3.	CERTIFICATION	17

# PURPOSE & SCOPE

This document serves as a ‘generic’ Acceptance Test Plan, which should be carried out by a ‘costumer’ receiving a new installation of NGAS. The test plan helps the costumer checking that all deliverables have been delivered as expected/promised and that the system is operational. The “NGAS Acceptance Test Plan” should be applied at least once every time a new NGAS System is delivered or when an existing NGAS System is upgraded.

The Acceptance Test Plan at the same time, serves as a ‘hands-on tutorial’, which can be used by the NGAS responsible(s) to train NGAS Operators to ensure that they are capable of carrying out the tasks in connection with the NGAS System as foreseen. The hands-on tutorial can also be used by experienced NGAS Operators to train new NGAS Operators.

Comments and suggestions to improve this Test Plan are welcome and can be send to the NGAS Team in Garching:

ngast@eso.org

If this document is used as a tutorial, it is only necessary to carry out the Test Cases or parts of Test Cases, which are  highlighted.

## List of Abbreviations/Acronyms

The following abbreviations are used in this document:

| Abbreviation | Explanation |
| --- | --- |
| AHU | Archive Handling Unit. |
| HTTP | Hypertext Transfer Protocol. |
| NAU | NGAS Archiving Unit. |
| NBU | NGAS Buffering Unit. |
| NCU | NGAS Cluster Unit. |
| NMU | NGAS Master Unit. |
| NSU | NGAS Super Unit. |
| NG/AMS | Next Generation Archive Management System. |
| NGAS | Next Generation Archive System. |
| OLAS | Online Archive System. |
| SW | Software. |

The following terminology is used in this document:

| Term | Explanation |
| --- | --- |
| Data Disks | Refers to the removable hard disk drives in an NGAS Host on which data files are stored. |
| NGAS Host | Is a computer (IBM compatible PC) running the NGAS run-time environment. |
| NGAS Operator | Person who takes care of the daily operations of the NGAS system. |
| NGAS SW | The NGAS SW is the SW used to handle archiving of data etc. It is the heart of NGAS. This SW package is called NG/AMS. |
| NGAS System | Refers to an NGAS infrastructure installed e.g. at the telescope site. It usually consists of several NGAS Hosts which are ‘synchronized’ via the NGAS DB. |
| NGAS User Accounts | On each NGAS Host there must be two user accounts. These are named “ngasmgr” and “ngas”. Former is used to deal with issues related to configuration of the NGAS Host, whereas latter is the run-time account under which the NGAS SW is running. All data archived, log files and other files produced by NG?AMS, are owned by the user “ngas”. |
| NGAS WEB Site | The NGAS WEB Site is used by NGAS Operators to get an overview of the system. It is for instance possible to see which disks are mounted and where and to see which files are archived on which disks. The main URL is: “http://jewel1.hq.eso.org:8080/NGAS”. |
| OLAS (System) | Is the Online Archive System running on the DHS machine. It carries out various basic checks on the data to archive and distribute the data to various subscribers. |
| Test Case | Is an instruction or a set of instructions to be carried out to test a certain property of the system. |
| Test Suite | Is a collection of related Test Cases. |
| Verbose Mode | It is possible to run the NG/AMS Server in Verbose Mode whereby logging information is written to stdout according to a level given as input parameter. |
| Verbose Output | Log information generated by the NG/AMS Server and written on stdout. |

# AccePTANCE TESTS

The sections in this chapter contains the tests to be carried out. In the Test Suites, use the following terminology is used to indicate the result of each test:

| √ | The test was carried out successfully. |
| --- | --- |
| ÷ | The test was carried out but failed. |
| S | The test was skipped. |
| N | The test was skipped because it was not relevant in the context of the test. |

The tester should mark the appropriate symbol in connection with each test.

## Test Suite: NGAS WEB Interfaces

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

The NGAS WEB Site is used by the NGAS Operators to check the condition of the system and to find out where various components (files, disks, computers) are located. It is crucial for the operation and administration of the NGAS System to have access to this WEB site.

The official NGAS WEB Site can be found following the URL:

http://jewel1.hq.eso.org:8080/NGAS

Other sites may be available, also local ones. These could be checked as well if critical for operation.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Check that the “NGAS Home Page” is properly loaded and readable. | √ | ÷ | S | N |  |
| Check that the "Disk Status Tool" works properly: | √ | ÷ | S | N |  |
| - Check listed disks. | √ | ÷ | S | N |  |
| - Click on a disk and inspect specific contents. | √ | ÷ | S | N |  |
| - Click on the files of one of the disks check the list and a specific file. Also query the information from Observations DB. | √ | ÷ | S | N |  |
| Check that the “NGAS Disk Status Form” works as expected. | √ | ÷ | S | N |  |
| Check in the "Host Status Tool" page if the hosts of interest are correctly displayed. | √ | ÷ | S | N |  |
| Check that the “Search for Archived Frames” is correctly displayed and works as expected. | √ | ÷ | S | N |  |
| Check that the "NGAS Last Night Report" page works properly. | √ | ÷ | S | N |  |
| Check that the “Last Frames Archived” page is working. | √ | ÷ | S | N |  |
| Check the "NGAS Contact Addresses" can be accessed. | √ | ÷ | S | N |  |

## Test Suite: NGAS Documentation

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

The documents referred to below, should be available from the NGAS WEB site:

http://jewel1.hq.eso.org:8080/NGAS

Other sites may be available, e.g. local mirror sites.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Check that the "NGAS Operations & Troubleshooting Guide" can be accessed and is understood. | √ | ÷ | S | N |  |
| GAR ONLY: Check that the "NGAS Disk Recycling Manual" can be accessed and is understood. | √ | ÷ | S | N |  |
| Check that the “NG/AMS User Manual” is available and understood (at least the relevant sections). | √ | ÷ | S | N |  |
| Check that the “NGAS System Installation & Configuration Manual” is available. | √ | ÷ | S | N |  |
| Check that the "NGAS Hardware Specifications" can be. | √ | ÷ | S | N |  |
| LS ONLY: Check that the "Disk Procedures" manual can be accessed and is understood. | √ | ÷ | S | N |  |
| Check that the “NGAS Folder” is available and contains the documents as foreseen. | √ | ÷ | S | N |  |

## Test Suite: NGAS User Accounts (“ngasmgr” and “ngas”)

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

For an operating NGAS System two user accounts are used on each NGAS Host. These are called “ngasmgr” and “ngas”. Former is used for administrative tasks to be carried out on the NGAS Host, whereas latter is used by the ‘normal’ NGAS Operator. The NGAS SW (NG/AMS) runs under the account “ngas” and all files and directories on the Data Disks belong to this user.

The purpose of this test is to check if the NGAS User Accounts are correctly defined and can be used for the purpose as foreseen. In addition it is checked if the various tools and utilities needed for operating an NGAS Host are properly installed.

| Test |  | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| Log in as user “ngasmgr” on the various NGAS Hosts on the site | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that utility “ngamsPClient” can be executed: - Type “ngamsPClient” on the shell and verify the on-line help. - Type “ngamsPClient –version” and verify that the version is correct. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that utility “ngamsCClient” can be executed: - Type “ngamsCClient” on the shell and verify the on-line help. - Type “ngamsCClient –version” and verify that the version is correct. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that utility “utilFitsChecksum” can be executed (type “utilFitsChecksum” on the shell and verify the on-line help). | NAUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
| Log in as user “ngas” on the various NGAS Hosts on the site | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that NG/AMS Server can be executed: - Type “ngamsServer” on the shell and verify the on-line help. - Type “ngamsServer –version” and verify that the version is correct. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that utility “ngamsPClient” can be executed: - Type “ngamsPClient” on the shell and verify the on-line help. - Type “ngamsPClient –version” and verify that the version is correct. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that utility “ngamsCClient” can be executed: - Type “ngamsCClient” on the shell and verify the on-line help. - Type “ngamsCClient –version” and verify that the version is correct. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that utility “utilFitsChecksum” can be executed (type “utilFitsChecksum” on the shell and verify the on-line help). | NAUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |

## Test Suite: NG/AMS Server (“ngamsServer”)

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

The NG/AMS Server is the main process of an NGAS System. It handles Archive Requests, Retrieve Requests and all other requests sent to the NGAS System. On each NGAS Host there is one NGAS Server running. The server communicates with clients and other NG/AMS Servers using the HTTP protocol.

The purpose of this Test Suite is to verify that the server is running properly and can carry out the requests as foreseen.

All these Test Cases should be carried out as user “ngas”.

| Test |  | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| Reboot NGAS Host: - Ensure that monitor/keyboard is connected to the NAU. - Shut down the machine (CTRL-ALT-DEL). - Wait until the machine has booted up. - Log in as user “ngas” and type “ps –efww ¦ grep ngams”. - Check that at least five processes are listed. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check in the NGAS WEB Interfaces that the NG/AMS Server on the NGAS Hosts appear as “Online/Idle” and that the other fields seem correct (most importantly that the permissions for Archiving, Data Retrieval, Data Removal, Data Processing are correct). | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that the Data Disks are correctly mounted in the system. Type “df /NGAS/data*” and verify that the expected number of disks are mounted. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check in the NGAS WEB Interface that the Data Disks appear as mounted as expected. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that the NGAS Disk Info XML Documents are correctly generated for the disks. Type “more /NGAS/data*/NgasDiskInfo” and verify briefly the contents of the “NgasDiskInfo” documents. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Check that the NG/AMS Server is running. Type “ngamsCClient –port 7777 –host <Host Name> -status –cmd STATUS”. Verify that output indicates that the server is “Online/Idle”. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Verify that the correct configuration file is used by the NG/AMS Server. The file can be found as “/etc/ngamsServer.conf”. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Verify that the NG/AMS Server Log File is correctly updated. Type “tail /NGAS/ngams_staging/log/LogFile.nglog” and verify that there are recent entries in the log. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Archive a file into NGAS, type: “ngamsPClient –port 7777 –host <Host Name NAU> -status –cmd ARCHIVE –fileUri /opsw/packages\ /ngams/ngamsTest/src/SmallFile.fits”. Verify that the returned status from the NG/AMS Server indicates that the file has been properly archived |  | √ | ÷ | S | N |  |
| Check in the NGAS WEB Interface that the file has been correctly archived. |  | √ | ÷ | S | N |  |
| Check that the file is available ‘physically’ on the target disk (get disk + filename from NGAS DB or from reply to ARCHIVE Command from NG/AMS Server). |  | √ | ÷ | S | N |  |
| Retrieve the NG/AMS Log File. Type “ngamsCClient –port 7777 –host <Host Name NAU> -status –cmd RETRIEVE –ng_log”. Check the file stored on the disk. |  | √ | ÷ | S | N |  |
| Retrieve the NG/AMS Configuration File. Type “ngamsCClient –port 7777 –host <Host Name> -status –cmd RETRIEVE –cfg”. Check the file stored on the disk. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Terminate the NG/AMS Server. Issue the commands “OFFLINE” and subsequently “EXIT” to the server. Check that the replies are OK. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Start the NG/AMS Server in verbose mode: In an x-terminal, type “ngamsServer –v 3 –cfg /etc/ngamsServer.conf –autoOnline”. Check that the Verbose Output indicates that the server goes into Online State as foreseen. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Kill the server by pressing “^C” (“CTRL-C”) in the terminal where the server is running in Verbose Mode. Verify that the server terminates as expected. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |
|  | NCUs | √ | ÷ | S | N |  |
| Re-start the server by re-booting the host (CTRL-ALT-DEL). Check that the server is running properly after reboot. | NAUs | √ | ÷ | S | N |  |
|  | NBUs | √ | ÷ | S | N |  |
|  | AHUs | √ | ÷ | S | N |  |
|  | NMUs | √ | ÷ | S | N |  |

## Test Suite (LS/PAR ONLY): NG/AMS Ingest (“ngamsIngest”)

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

The NG/AMS Ingest process is the interface between the OLAS System and NGAS. It receives the data files from OLAS and ensures that this is delivered in a safe way to the NGAS System.

This Test Suite is only relevant in configurations where OLAS is used as ‘front-end archiving system’.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Reboot the DHS machine. | √ | ÷ | S | N |  |
| Check that the process “ngamsIngest” starts properly after a reboot. | √ | ÷ | S | N |  |
| Produce a file with the instrument(s) served by NGAS and verify that the files are properly archived into NGAS. Note, in order not to contaminate NGAS with test files, it is preferable that this test is carried out during normal operation. | √ | ÷ | S | N |  |

## Test Suite: Email Notification

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

NGAS uses emails to notify the operators about various problems and events. These are referred to as Email Notification Messages.

The purpose of this Test Suite is to test that it is possible for NGAS to send out such messages. Not all the different types of possible Email Notification Messages are tested.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Bring the NAUs online with no disks inserted. Check that an Email Notification Message indicating that there are no Target Disks is send out by NG/AMS. | √ | ÷ | S | N |  |

## Test Suite: Preparation of Mondo Rescue CD

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

To facilitate the installation of an NGAS Host, the Mondo Tool-Kit is used (http://www.microwerks.net/~hugo). It makes it possible to install a complete Linux system image on an NGAS Host from scratch in a very short time. In the case of NGAS, the Mondo Rescue Image is contained on only one CD and can be installed within ~10 minutes. This means that it is possible to obtain an operating NGAS Host within approximately 15 minutes almost completely automatically, i.e., without much intervention from the operator. The Mondo Rescue Installation can also be carried out by people not knowledgeable about Linux system administration.

For each NGAS Host operating within an NGAS Site, it is recommended to create such a Mondo Rescue CD as back-up media to enable a quick re-installation of each type of NGAS Host.

The purpose of this Test Suite is to verify that it is possible to generate the Mondo Rescue Image and to exercise this operation with the NGAS Operator.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Read the instructions in the “NGAS Operations & Troubleshooting Manual”. | √ | ÷ | S | N |  |
| On the NAU, create the Mondo Rescue Image according to the instructions. Write the created image onto a CD. | √ | ÷ | S | N |  |
| On the NBU, create the Mondo Rescue Image according to the instructions. Write the created image onto a CD. | √ | ÷ | S | N |  |

## Test Suite: Configuring of Buffering Unit as Archiving Unit (NBU->NAU)

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

For a small introduction to the issue of the Mondo Rescue CD, consult Test Suite 2.6.

The purpose of this Test Suite is to verify if it is possible to turn a spare NGAS Host (e.g. the NGAS Buffering Unit) into an NGAS Archiving Unit using a Mondo Rescue CD created from the installation on the NGAS Archiving Unit.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Shut down the NAU (CTRL-ALT-DEL). | √ | ÷ | S | N |  |
| Insert the NAU Mondo Rescue CD into the NBU (created in Section 2.6). Boot up the NBU, type “nuke” at the Mondo prompt. Answer the questions to be answered. | √ | ÷ | S | N |  |
| The NBU should now be configured as was previously the NAU. To verify this, log in as user “ngas” and check the hostname on the prompt. | √ | ÷ | S | N |  |
| In the NGAS DB (Host Status), check that the NG/AMS Server is running as it ought to on the ‘new’ NAU. | √ | ÷ | S | N |  |
| Check that the disks inserted into the new NAU appear as Online in the NGAS DB. | √ | ÷ | S | N |  |
| Archive a file into the NAU. Type “ngamsPClient –port 7777 –host <Host Name AHU> -status –cmd ARCHIVE –fileUri /opsw/packages/ngams/ngamsTest/\ src/SmallFile.fits” on the shell. | √ | ÷ | S | N |  |
| Check in the NGAS WEB Interface, that the archived file has now been registered. | √ | ÷ | S | N |  |
| If DHS is used as front-end: Create a file with the instrument(s) archiving their data into NGAS and check that this is archived as expected in NGAS. | √ | ÷ | S | N |  |
| Re-install the NBU with the NBU Mondo Rescue CD, reboot it, and check that it is running as expected after boot up. | √ | ÷ | S | N |  |
| Boot up on the ‘old’ NAU and verify in the NGAS WEB Interfaces that the NG/AMS Server starts up as expected. | √ | ÷ | S | N |  |

## Test Suite: Data Consistency Checking

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

The NG/AMS Server can carry out a check of the ‘health’ of data stored on disks inserted in an NGAS Host. This Data Consistency Checking, serves the goal of preventing loss of data. In case e.g. a bad file is encountered in one data holding, this file should be replaced by a copy of the same file from another NGAS Site.

The Data Consistency Check is executed cyclically by the NG/AMS Server as a background process (internal thread) with a frequency specified in the NG/AMS Configuration File. It is also possible to switch off completely the Data Consistency Checking.

The purpose of this test is to verify that the Data Consistency Check is working properly.

| Test | Result |  |  |  | Comment |
| --- | --- | --- | --- | --- | --- |
| Enforce an immediate/continuous Data Consistency Checking by setting the configuration parameter “NgamsCfg.FileHandling:DataCheckMinCycle” equal to "00T00:00:00" in the NG/AMS Configuration File. This should be done as user “ngasmgr”. Remember to write down the original value. Reboot the NGAS Host. | √ | ÷ | S | N |  |
| Check in the NGAS WEB Pages that the NG/AMS on the host indicates that it is doing Data Consistency Checking. | √ | ÷ | S | N |  |
| Check that there is I/O activity on at least one of the disks. | √ | ÷ | S | N |  |
| Optional: If data inconsistencies are found an Email Notification Message should be send to the subscribers of this. Check that this is the case. Note, a complete Data Consistency Check may take several hours (for a 8 slot system with 8 x 80 GB disks it takes approximately 8 hours). | √ | ÷ | S | N |  |
| Set back the “DataCheckMinCycle” to the original value + reboot the NGAS Host. | √ | ÷ | S | N |  |

## Test Suite: Disk Preparation

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

This Test Suite will be designed at a later stage.

## Test Suite: Data Files/Disk Cloning

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

This Test Suite will be designed at a later stage.

## Test Suite: Data Files/Disk Registration

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

This Test Suite will be designed at a later stage.

## Test Suite: Data Files/Disk Removal

Overall Test Suite result:

| √ | ÷ | S | N |
| --- | --- | --- | --- |

This Test Suite will be designed at a later stage.

# CERTIFICATION

The “NGAS Acceptance Test Plan/Hand-On Tutorial” was carried out at NGAS Site:

| X | Garching |
| --- | --- |
| X | La Silla |
| X | Paranal |

The test was carried out by tester/ NGAS Operator:

| ________________________________ | ________________________________ |
| --- | --- |
| Family Name | First Name |

Date for carrying out the test, signature of tester:

| ________________________________ | ________________________________ |
| --- | --- |
| Date | Signature |